NIQ ACTIVATE

# The Ideal Media Management
Closed-Loop Product

Product strategy, experience blueprint, KPIs, visuals, workflows, methodology and phased delivery

Recommendation in one sentence Build an embedded, privacy-safe decision and measurement layer that connects planning, reusable audiences, activation lineage, exposure, transactions and causal outcomes, while integrating with existing DSPs, CDPs and RMN tools rather than trying to replace them.

| Document control | Details |
| --- | --- |
| Version | 1.0 research-informed recommendation |
| Date | September 13, 2026 |
| Product owner | Mohammad Belghiszadeh |
| Product context | NIQ Activate / Media Management Closed Loop |
| Status | Product strategy and requirements recommendation |
| Research reviewed | NIQ Retail Media Sector Scan executive readout; detailed retailer/advertiser verbatims; Mars United Retail Media Report Card US 2Q 2026; prior discovery recordings and baseline PRD |

Research basis: The recommendation synthesizes the three supplied research studies with the earlier NIQ Activate discovery discussions. It distinguishes market evidence, product recommendation and open methodological decisions.

# Executive document map

| Part | Sections |
| --- | --- |
| A. Strategy | 1 Executive recommendation; 2 Research synthesis; 3 Positioning and right to win; 4 Users and jobs |
| B. Product blueprint | 5 Product architecture; 6 Navigation and information architecture; 7 End-to-end flows; 8 Screen-level experience |
| C. Measurement | 9 KPI framework; 10 Visual catalogue; 11 Attribution; 12 Incrementality; 13 Cross-channel and rest-of-market |
| D. Data and operations | 14 Data model; 15 Data contracts; 16 Quality, privacy and governance; 17 AI and automation |
| E. Delivery | 18 MVP; 19 Roadmap; 20 Acceptance criteria; 21 Commercial model; 22 Risks and open decisions; appendices |

# 1. Executive recommendation

The ideal tool should not be a full DSP, SSP, OMS or generic cross-RMN bid-management platform. Those spaces are crowded, require adtech capabilities that are not a current NIQ advantage, and are already served by established platforms. The product should instead become the trusted intelligence and measurement layer embedded in NIQ Activate and deployable inside a retailer-controlled environment.

Strategic wedge Start with a retailer-embedded closed-loop measurement workspace for addressable onsite and offsite campaigns, then expand to planning intelligence and cross-retailer benchmarking after the data foundation and methodology are trusted.

## 1.1 Product promise

For retailers: prove media value without surrendering control of first-party data, standardize reporting, reduce manual work, and improve advertiser trust.

For advertisers: understand exactly what was measured, compare tactics on normalized definitions, identify what was incremental, and move budget toward evidence-backed growth.

For analysts: obtain traceable populations, configurable windows, experiment diagnostics and governed metrics instead of opaque headline ROAS.

For sales and account teams: turn campaign results into a reusable story that supports renewal, upsell and joint business planning.

## 1.2 What to build, partner and avoid

| Posture | Capabilities |
| --- | --- |
| Build | Canonical campaign and measurement data model; transaction linkage; attribution engine; experiment/control service; KPI semantic layer; audience/creative/SKU analysis; report workflows; diagnostics; NIQ benchmarks; narrative intelligence. |
| Partner / integrate | CDP and identity resolution; clean room; DSPs; onsite ad servers; viewability/fraud tools; planning/bid tools; MMM platforms; retailer and channel APIs. |
| Avoid in core scope | DSP/SSP, auction engine, inventory pricing, end-to-end OMS/billing, generic creative production suite, universal identity graph, unrestricted BI canvas. |

Research basis: <File>2510123_Retail Media Sector Scan - Executive Readout - DRAFT_vShare.pdf</File> identifies measurement as NIQ’s strongest strategic fit and planning/activation tooling as a weaker right-to-win. Detailed interviews emphasize retailer data control and preference for embedded or hybrid solutions.

# 2. Research synthesis and design implications

| Research finding | Implication for the ideal product |
| --- | --- |
| Incrementality, attribution and cross-channel comparability are persistent trust problems. | Make methodology, denominator, attribution scope and uncertainty visible in every result. |
| Retailers are highly protective of 1P data and skeptical of new point solutions. | Offer embedded deployment, clean-room execution and export of governed aggregates rather than raw shopper data. |
| Advertisers want an independent standard and are more willing to pay than retailers. | Support retailer-embedded delivery plus advertiser-facing certified outputs and normalized definitions. |
| Scale RMNs build in-house; mid-market RMNs have data science and workflow gaps. | Target mid-market and strategic bilateral partners first; provide configurable modules, not a one-size-fits-all SaaS promise. |
| Planning tools primarily aggregate data supplied by RMNs and have limited independent measurement. | Integrate with Skai/Pacvue-style tools through APIs; do not duplicate cross-RMN activation. |
| Reporting is delayed, manual and fragmented. | Provide self-service status, early directional reads, end-of-campaign certification, reusable report packs and APIs. |
| Audience match loss and identity duplication distort performance. | Show the audience funnel from built to measurable and quality-score each stage. |
| RMNs use different attribution windows, halo definitions and “incrementality” labels. | Create a metric contract registry and separate reported, normalized and causal metrics. |
| Modern network scorecards treat sales, ROAS, new buyers, incrementality, audience-level reporting, creative-level reporting, basket and rest-of-market analysis as important capabilities. | Use these as the KPI and visual backbone, phased by data availability. |
| AI-generated insights and performance summaries are becoming common. | Add governed AI explanation and recommendations after the metric layer is reliable. |

Research basis: <File>250922_NIQ Retail Medida Sector Scan - Verbatims_vShare (1).docx</File>; <File>2510123_Retail Media Sector Scan - Executive Readout - DRAFT_vShare.pdf</File>; <File>MarsUnited_RetailMediaReportCardUS_2Q2026_Final.pdf</File>.

# 3. Positioning, product principles and right to win

## 3.1 Recommended positioning

Working positioning NIQ Activate Media Management Closed Loop is a privacy-safe campaign intelligence and causal measurement workspace that connects retailer audiences, media delivery and omnichannel transaction outcomes with transparent, standardized methodology.

## 3.2 Differentiators

| Differentiator | Why it matters |
| --- | --- |
| Retail transaction truth | Links media activity to SKU-level purchase behavior, not only platform-reported conversions. |
| Trusted methodology | Separates attributed, normalized and incremental outcomes; publishes model and experiment quality. |
| Product taxonomy and category context | Reduces SKU misclassification and enables brand/category/halo/basket analysis. |
| Retailer-controlled deployment | Meets the market preference for keeping sensitive data inside controlled environments. |
| Full lineage | Traces campaign brief → audience → export → match → exposure → product → transaction → KPI. |
| Planning-to-learning loop | Turns measured outcomes into the next audience, channel and budget recommendation. |
| Layered experience | Commercial users receive simple conclusions; analysts can inspect the evidence and diagnostics. |

## 3.3 Product principles

Evidence before elegance: a beautiful ROAS tile is unacceptable unless its calculation and population are recoverable.

No false comparability: only normalize metrics that are semantically comparable.

No false causality: attribution does not become incrementality through labeling.

Data minimization by design: move computation to data where possible.

Progressive disclosure: executive summary first, analyst detail one click away.

Methodology-aware product behavior: hide or qualify outcomes when quality gates fail.

Reuse over recreation: maintain canonical audiences, campaigns, product sets, metric contracts and report templates.

Every result should lead to an action: continue, stop, investigate, optimize, or redesign the next test.

# 4. Users, jobs and permissions

| Persona | Top jobs | Default home |
| --- | --- | --- |
| RMN sales / account manager | Build a client story, prove performance, support renewals and JBP | Portfolio summary and campaign story |
| Campaign operations manager | Onboard campaign, monitor data, reconcile delivery, correct mappings | Campaign workspace and data readiness |
| Retail media analyst | Investigate conversion, sales, audience and creative performance | Measurement explorer |
| Data scientist | Design and validate experiments, approve methods, diagnose bias | Experiment lab |
| Advertiser / agency viewer | Review transparent, standardized results and exports | Shared campaign report |
| Retailer administrator | Configure taxonomies, IDs, partner capabilities, access and retention | Administration and governance |
| NIQ service / support | Onboard data, monitor pipelines, certify outputs | Operations console |

## 4.1 Permission model

| Role capability | View aggregates | View pseudonymous detail | Configure method | Export | Approve/certify |
| --- | --- | --- | --- | --- | --- |
| Advertiser viewer | Yes | No | No | Summary/API governed | No |
| Retailer analyst | Yes | As permitted | No | Detailed governed | No |
| Data scientist | Yes | Secure environment only | Yes | Diagnostics only | Yes |
| Operations | Yes | Limited troubleshooting | No | Operational | No |
| Administrator | Yes | Policy-dependent | Policy only | Policy-dependent | No |

# 5. Product architecture and capability map

| Layer | Capabilities |
| --- | --- |
| Experience | Portfolio home; campaign workspace; report builder; experiment lab; shared report; admin console |
| Workflow | Campaign intake; readiness checklist; audience lineage; measurement plan; approval; report publishing; learning capture |
| Semantic measurement | Metric registry; normalized dimensions; attribution; incrementality; benchmarks; confidence and quality status |
| Data products | Campaign metadata; audience versions; delivery funnel; exposures; promoted products; transactions; costs; experiment assignments |
| Integration | Batch/API/CDP; DSP/ad server; clean room; transaction lake; product hierarchy; MMM/export APIs |
| Governance | Identity policy; access; retention; methodology versions; data quality; audit trail; certification |

## 5.1 Channel capability tiers

| Tier | Available data | Permitted measurement |
| --- | --- | --- |
| A. Deterministic exposure | Shopper-level impression/click with timestamp plus transactions | Delivery, attribution, conversion, frequency, incrementality with valid experiment |
| B. Matched target membership | Pushed/matched audience and aggregate delivery; no exposed identity | Intent-to-treat test/control, aggregate attribution where valid, no exposed-user claims |
| C. Aggregate platform metrics | Campaign totals only | Standard media reporting and directional normalized comparison |
| D. Store/geo treatment | Store-level exposure or placement plus store sales | Matched market, difference-in-differences, store lift |
| E. External/rest-of-market | NIQ panel/POS outside retailer | Halo/rest-of-market and broader market outcomes with coverage disclosure |

UX rule The product must automatically adapt available KPIs and language to the channel capability tier. It should never show a shopper-level conversion funnel when only aggregate media data is available.

# 6. Navigation and information architecture

| Primary navigation | Purpose |
| --- | --- |
| Home | Portfolio health, active campaigns, alerts and recent certified outcomes |
| Plan | Opportunity, objectives, audience and measurement-plan creation |
| Campaigns | Campaign registry, channel campaigns, readiness, delivery and status |
| Measure | Attribution, incrementality, diagnostics, audience, creative, basket and market views |
| Reports | Saved report packs, shared links, scheduled exports and APIs |
| Experiments | Design, power, assignment, balance, leakage, approval and methodology version |
| Data & integrations | Feeds, mappings, capabilities, failures, freshness and reconciliation |
| Admin | Taxonomies, metric contracts, privacy, access, retention and certification rules |

### Home page wireframe

Top bar Retailer ¦ Market ¦ Date ¦ Data freshness ¦ Global search ¦ Alerts Portfolio scorecards Active campaigns ¦ Measured spend ¦ Attributed sales ¦ Incremental sales ¦ Certified campaigns ¦ Data-quality exceptions Campaign status board Rows by advertiser initiative with readiness, delivery, measurement tier, latest result and owner Action center Missing creative-SKU mappings; low match; underpowered tests; delayed exposure feeds; reports awaiting approval Learning stream Top audience, channel and creative learnings; benchmark movement; recommended next actions

# 7. End-to-end proposed flows

## 7.1 Flow A: Create a measurement-ready campaign

Create or select an advertiser initiative that can contain multiple channel campaigns.

Capture objective, success decision, budget, promoted products, campaign dates, markets and channels.

Connect or select a reusable audience version and show estimated built size.

Select a measurement tier based on channel capability and available identity/exposure data.

Configure attribution scope, product halo and time windows from an approved template.

Choose experiment design if incrementality is required; run power and feasibility checks.

Validate required mappings and data feeds through a readiness checklist.

Approve and lock the measurement plan before launch; preserve a versioned audit record.

## 7.2 Flow B: Monitor campaign and data readiness

Receive audience export acknowledgement, match and rejection outcomes.

Display the population funnel and compare actual match against historical expectation.

Ingest campaign, media, exposure and cost data; validate completeness and freshness.

Flag missing IDs, late files, unexpected duplication, unmapped creatives and invalid product dates.

Provide early delivery/conversion reads only where data latency and method permit.

Recommend operational fixes, but clearly separate delivery optimization from causal conclusions.

## 7.3 Flow C: Produce and approve closed-loop results

Close or freeze the analysis window after transaction maturity.

Run attribution using the locked product scope, exposure rule and window.

Run incrementality only if experiment and sample quality gates pass.

Review executive results, delivery diagnostics, audience, creative, basket and time-based views.

Compare reported platform metrics with NIQ-normalized outcomes and explain differences.

Approve/certify the report; publish retailer and advertiser views with appropriate detail.

Capture reusable learnings and recommended changes for the next plan.

## 7.4 Flow D: Analyst investigation

Open any KPI and inspect numerator, denominator, universe, period and method version.

Drill from initiative to channel campaign, ad group, creative, audience and promoted SKU.

Change approved analytical cuts without changing the locked primary result.

Inspect control balance, leakage, match attrition and sensitivity.

Save an investigation as a reusable view, annotate it and attach it to the final report.

# 8. Screen-level product experience

### Screen 1: Campaign setup wizard

Step rail Business objective → Products & halo → Audience → Channels → Measurement method → Windows → Review Main panel Context-specific fields with defaults from retailer and channel templates Insight rail Expected match, minimum detectable effect, sample warning, required data and historical benchmark Completion state Green: ready; Amber: result will be directional; Red: cannot claim incrementality

### Screen 2: Campaign workspace

Header Initiative name, advertiser, owner, dates, status, measurement tier and certification status Tabs Overview ¦ Delivery ¦ Attribution ¦ Incrementality ¦ Audience ¦ Creative ¦ Basket ¦ Market ¦ Data quality Persistent context Budget, products, audience version, channels, window, method and data freshness Action panel Issues requiring mapping, data, sampling or approval action

### Screen 3: Executive campaign story

Hero conclusion One plain-language conclusion with confidence/quality badge Outcome row Incremental sales ¦ iROAS ¦ New buyers ¦ Attributed sales ¦ ROAS ¦ Reach Drivers Audience, channel, creative and product contributions Decision What to repeat, stop, test and investigate Method footer Attribution scope, control type, period, measured population and limitations

### Screen 4: Analyst measurement explorer

Filter bar Initiative, campaign, channel, placement, audience, creative, product, store/banner, period Metric selector Reported ¦ Normalized ¦ Attributed ¦ Incremental Visualization Trend/funnel/decomposition/cohort/comparison selected by question Evidence drawer Formula, numerator, denominator, source fields, model/version, exclusions and data-quality checks

# 9. Proposed KPI framework

The tool should separate four metric classes. Mixing them creates the exact trust problem described in the research.

| Class | Meaning | Examples |
| --- | --- | --- |
| Media delivery | What the media platform delivered | Spend, impressions, clicks, reach, frequency, CPM, CPC, CTR, viewability |
| Closed-loop attribution | Observed purchases associated with media under a rule | Attributed buyers/sales/units/trips, conversion rate, ROAS, new-to-brand, halo sales |
| Causal incrementality | Estimated outcomes caused by treatment | Incremental buyers/sales/units/trips, lift %, iROAS, cost per incremental buyer |
| Strategic/diagnostic | Why performance occurred and what to do | Match, delivery, leakage, balance, product availability, basket, repeat, rest-of-market, benchmarks |

## 9.1 Media and delivery KPIs

| KPI | Definition / denominator | Visual |
| --- | --- | --- |
| Spend | Media and included fees by defined cost scope | Budget pacing bullet/line |
| Impressions | Valid served impressions | Trend and channel stack |
| Unique reach | Deduplicated reached identities where available | Reach card plus coverage badge |
| Frequency | Impressions / unique reach | Distribution or frequency bands |
| CTR | Clicks / impressions | Trend with benchmark |
| CPM | Spend / impressions x 1,000 | Channel comparison |
| CPC | Spend / clicks | Channel/placement comparison |
| Viewability / fraud | Supplier or accredited third-party quality measures | Quality scorecard |
| Audience match rate | Matched / pushed | Population funnel |
| Delivery rate | Exposed / matched treatment | Population funnel |
| Data coverage | Measured population / relevant delivered population | Coverage gauge with caveat |

## 9.2 Attributed commerce KPIs

| KPI | Definition / notes | Flag |
| --- | --- | --- |
| Attributed buyers | Unique buyers with eligible transaction within rule | Always show exposure and product scope |
| Attributed sales | Eligible transaction value | Separate advertised SKU, brand halo and category halo |
| ROAS | Attributed sales / defined media cost | Not causal; label “Attributed ROAS” |
| Conversion rate | Attributed buyers / exposed or clicked population | Denominator must be named |
| Units / trips | Eligible units and shopping trips | Online/in-store/omni split |
| New-to-brand % | Attributed buyers without prior brand purchase in configured history | History length and retailer scope visible |
| Repeat purchase | Buyers repurchasing in follow-up window | Separate from attribution window |
| Basket ring | Total basket value among converters | Show promoted and non-promoted components |
| Halo sales | Eligible non-advertised brand/category sales | Never blend silently into advertised-product sales |

## 9.3 Incrementality KPIs

| KPI | Definition | Minimum evidence |
| --- | --- | --- |
| Incremental sales | Observed treatment outcome minus counterfactual | Approved method and confidence interval |
| Sales lift % | Incremental sales / counterfactual sales | Counterfactual and denominator visible |
| iROAS | Incremental sales / media cost | Cost scope and confidence visible |
| Incremental buyers | Observed buyers minus counterfactual buyers | Buyer identity/estimation rules |
| Cost per incremental buyer | Media cost / incremental buyers | Suppress if estimate unstable |
| Incremental units/trips | Treatment minus counterfactual | Approved outcome definition |
| Addressable/ITT lift | Effect across assigned or matched treatment | Population named |
| Served lift | Adjusted effect per exposed shopper | Delivery-rate assumption approved |
| Confidence interval / probability positive | Uncertainty around causal estimate | Required on all causal cards |
| Minimum detectable effect | Smallest effect design could reliably detect | Shown before and after campaign |

# 10. Proposed visual catalogue

| Visual | Question answered | Required behavior |
| --- | --- | --- |
| Population waterfall/funnel | Where did the audience shrink? | Built → eligible → pushed → matched → exposed → measured; counts and rates; treatment/control split |
| Outcome scorecard | What business outcome was delivered? | Attributed and incremental metrics separated; quality and confidence badges |
| Time series with campaign bands | When did delivery and sales change? | Spend, exposure, sales and baseline on aligned dates; maturity/freshness markers |
| Test vs control indexed trend | Did treatment diverge from control? | Pre-period normalized to 100; campaign start/end; confidence band |
| Incrementality bridge | How is incremental value derived? | Observed treatment, counterfactual, increment, cost and net value |
| Channel contribution bars | Which channel contributed? | Show attributed and incremental values separately; no double-count summation without dedupe |
| Audience matrix | Which audience performed best? | Size, match, conversion, lift, iROAS and confidence in one ranked view |
| Creative quadrant | Which creatives scale efficiently? | Reach or spend vs. lift/ROAS; bubble size sales; quality filtering |
| Product/halo tree | Which products drove results? | Advertised SKUs, brand halo, category halo with inclusion rule |
| Basket affinity heatmap | What else did converters buy? | Lift/index versus benchmark, not raw co-occurrence only |
| New/repeat cohort chart | Did the campaign acquire or retain buyers? | New-to-brand cohort and follow-up repurchase |
| Geo/store map | Where did campaign perform? | Store/region lift with sample sufficiency and no misleading micro-cells |
| Data quality timeline | Can the result be trusted? | Feed freshness, missingness, mapping and coverage by day |
| Methodology card | How was this calculated? | Method, universe, windows, exclusions, balance, leakage, model version |
| Rest-of-market comparison | Did impact extend beyond the retailer? | Retailer versus measured market outcome with coverage and lag |

## 10.1 Visual status language

| Status | Meaning | Product behavior |
| --- | --- | --- |
| Certified | Method and data gates passed; approved result | Prominent KPI, sharable |
| Directional | Useful but not causal or incomplete coverage | Amber label, constrained language |
| Insufficient evidence | Underpowered, contaminated or incomplete | Hide point claim; show issue and remediation |
| Processing | Data/window not mature | Show expected readiness date |
| Not supported | Channel does not provide required data | Explain capability limitation |

# 11. Attribution design

## 11.1 Attribution configuration

| Dimension | Options / rule |
| --- | --- |
| Trigger | Impression, viewable impression, click, target eligibility, store exposure |
| Lookback | Configurable by tactic/product cycle; 14 days is a template, not a universal truth |
| Touch rule | First, last, closest, weighted, campaign-level deduplicated |
| Conversion scope | Online, in-store, omnichannel |
| Product scope | Advertised SKU, promoted set, brand halo, category halo; shown separately |
| Multiple purchases | First purchase only or all eligible purchases |
| Multiple exposures | Frequency-aware deduplication and cross-creative rules |
| Returns/cancellations | Net eligible transactions after reversals |
| Time zone | Market/campaign time zone and calendar boundary |
| Maturity | Delay before result is considered complete |

## 11.2 Reporting guardrails

Never present attributed ROAS as causal.

Always split advertised-product sales from halo sales.

Always label conversion denominator.

Do not compare ROAS across tactics before normalizing window, product scope and cost scope.

Expose platform-reported and NIQ-calculated results side by side when both exist.

Explain differences through a reconciliation view.

Research basis: Advertiser interviews describe generous windows and brand halo as key sources of inflated ROAS; the sector scan also identifies inconsistent methods across RMNs. Mars United lists attributed sales/ROAS, baseline deterministic sales, omni sales, new buyers and creative/audience reporting as core criteria.

# 12. Incrementality and experiment experience

## 12.1 Experiment design assistant

| Step | Product behavior |
| --- | --- |
| Objective | Select primary causal outcome and decision threshold |
| Unit | Shopper/household, store, geography or time unit |
| Design | Random holdout; randomized match-both-arms; ghost ads; matched market; difference-in-differences; approved modeled option |
| Allocation | Recommend treatment/control split based on power and match loss |
| Power | Estimate MDE using baseline outcome variance and expected attrition |
| Contamination | Define suppression, leakage detection and overlapping-campaign exclusions |
| Pre-period | Set balance and trend period |
| Analysis | Lock model specification and covariates |
| Approval | Data scientist reviews and versions methodology before activation |

## 12.2 Experiment diagnostics view

Assignment counts and randomization integrity

Treatment/control match rates

Covariate balance summary and standardized differences

Pre-trend comparison

Control leakage and cross-campaign contamination

Outcome sample maturity

Sensitivity to exclusions and alternate windows

Confidence interval, p-value or Bayesian probability according to approved standard

Power achieved and detectable effect

Decision badge: certified, directional or insufficient evidence

## 12.3 Recommended method hierarchy

| Rank | Method | Use |
| --- | --- | --- |
| 1 | Randomized shopper/household holdout with protected control | Preferred where identity and suppression are feasible |
| 2 | Randomized test/control with both arms matched, control suppressed | Preferred for offsite match loss if membership is returned |
| 3 | Ghost ads / platform experiment | Preferred when platform can randomize delivery credibly |
| 4 | Randomized or matched store/geo test | In-store or low addressability settings |
| 5 | Difference-in-differences / synthetic control | When randomization is unavailable and assumptions can be tested |
| 6 | Post-exposure matched non-exposed | Directional only unless selection assumptions are strongly supported |

# 13. Cross-channel, cross-RMN and rest-of-market measurement

Recommendation Do not begin by promising a universal cross-RMN causal number. Begin with a normalized metric contract, channel capability matrix and deduplicated program view; add causal cross-channel allocation only when data supports it.

| Capability | Near-term | Longer-term |
| --- | --- | --- |
| Cross-channel program view | Parent initiative, standardized dimensions, channel-reported and NIQ-attributed outcomes | Deduplicated reach, frequency and incremental decomposition |
| Cross-RMN comparison | Comparable metric definitions and methodology disclosure | Certified benchmark norms and advertiser portfolio view |
| Rest-of-market | NIQ category/POS/panel context outside the retailer with coverage caveat | Incremental halo outside retailer and market-share response |
| MMM interoperability | Export spend and governed outcomes | Calibrate RMN results into broader MMM and planning |
| Non-endemic measurement | Media and lead/visit/business outcomes, not forced SKU sales | Brand lift, lead quality and external conversion integration |

## 13.1 Normalization contract

Canonical metric name and semantic definition

Source-reported name and value

Attribution window

Product/halo scope

Cost scope

Channel/tactic

Identity and deduplication availability

Data latency and coverage

Comparability group

Certification/quality status

# 14. Conceptual data model

| Domain | Core entities |
| --- | --- |
| Organization | Retailer, market, portal, banner, advertiser, agency, user, permission |
| Planning | Advertiser initiative, objective, brief, budget, forecast, product set, measurement plan |
| Audience | Segment definition, audience version, membership, exclusion, control assignment, export batch |
| Media | Channel, platform, campaign, ad group, placement, creative, cost, impression/click aggregate |
| Identity | Pseudonymous shopper/household, platform ID, match result, identity scope |
| Commerce | Product, SKU, brand, category, store, transaction, basket, trip, return, inventory/promotion context |
| Measurement | Attribution rule, outcome, experiment, counterfactual, estimate, uncertainty, quality test, certification |
| Reporting | Metric definition, report template, saved view, narrative, annotation, share, export |

## 14.1 Critical relationships

Advertiser initiative 1→many channel campaigns

Campaign many↔many audience versions through targeting assignment

Campaign/creative many↔many promoted products with effective dates

Audience export 1→many member records and match outcomes

Shopper 1→many exposure events and transactions

Experiment 1→many assignments and outcomes

Measurement result references exact data, metric and methodology versions

Report references certified measurement-result versions rather than recalculating silently

# 15. Proposed data contracts and onboarding

| Feed | Minimum fields | Quality checks |
| --- | --- | --- |
| Campaign metadata | initiative/campaign/ad group/creative IDs; names; dates; status; channel; objective; cost scope | Hierarchy integrity, dates, duplicates, status transitions |
| Audience export | batch; audience/version; pseudonymous ID; market/banner; arm; timestamp | Uniqueness, counts, consent scope, checksum |
| Match return | batch; member or aggregate arm count; match status/reason; platform | Arm parity, reconciliation, unexpected loss |
| Exposure/event | shopper token; campaign/creative; event type; timestamp; placement/device where allowed | Referential integrity, duplication, timestamp range, coverage |
| Media aggregate | date; campaign; impressions; clicks; spend; reach/frequency if available | Totals, currency, late revisions, platform reconciliation |
| Creative-product map | creative/campaign; SKU/product set; halo; effective dates | Unmapped media, overlapping scope, invalid SKU/category |
| Transaction | shopper; basket/trip; SKU; store/channel; timestamp; units; value; return/promo | Identity coverage, taxonomy, currency, duplicates, maturity |
| Experiment | assignment unit; arm; assignment time; suppression; strata/seed | Randomization, leakage, balance, immutability |

## 15.1 Onboarding workspace

Connector setup and credential status

Schema mapping to canonical model

Sample-file profiler

Identity scope and match test

Product hierarchy and taxonomy validation

Historical completeness and data-lag profile

Channel capability declaration

Metric contract mapping

Backfill and revision policy

Production certification checklist

# 16. Data quality, privacy, security and governance

| Control | Requirement |
| --- | --- |
| Retailer-controlled data | Support in-tenant, private-cloud, clean-room or bring-compute-to-data patterns. |
| Data minimization | Use pseudonymous identity and aggregate outputs; prohibit unnecessary raw-data export. |
| Purpose limitation | Measurement data cannot be reused for unrelated targeting without policy and consent. |
| Small-cell protection | Suppress or aggregate outputs below configured thresholds. |
| Audit | Record access, export, methodology, configuration and certification events. |
| Retention | Configurable by feed, market, campaign and legal basis. |
| Quality SLAs | Freshness, completeness, mapping and identity coverage thresholds by measurement tier. |
| Revision policy | Late-arriving platform or transaction data produces a versioned restatement, not silent change. |
| Taxonomy governance | Product and campaign mappings require stewardship and effective dating. |
| Method governance | Every causal algorithm is versioned, validated and explicitly approved. |

## 16.1 Campaign quality score

| Component | Example weighting |
| --- | --- |
| Identity and match coverage | 20% |
| Exposure/media completeness | 20% |
| Product mapping accuracy | 15% |
| Transaction maturity and coverage | 15% |
| Experiment validity/power | 20% |
| Cost and metadata completeness | 10% |

Design note: Weights should be configurable and the composite score must never replace the underlying diagnostics.

# 17. AI and automation strategy

## 17.1 Recommended AI capabilities

| Capability | Experience | Guardrail |
| --- | --- | --- |
| Campaign setup copilot | Converts a brief into structured objectives, product sets, audience and measurement checklist | User approval; no automatic causal method selection without rules |
| Data mapping assistant | Suggests mappings for campaign, creative and product fields | Confidence and steward approval |
| Insight narrator | Explains what changed, likely drivers and limitations | Only cites governed metrics and evidence links |
| Anomaly detector | Detects feed gaps, implausible ROAS, shifts, leakage and broken mappings | Alert, not silent correction |
| Next-test recommender | Suggests audience, creative, channel or test refinements | Distinguish evidence from hypothesis |
| Report composer | Builds executive and analyst report packs | Preserves methodology and required caveats |
| Conversational analysis | Answers questions across certified semantic metrics | No raw PII; shows query context and metric definitions |

AI principle AI should reduce configuration and explanation effort, but it must never invent performance, hide data limitations or convert correlation into causality.

Research basis: <File>MarsUnited_RetailMediaReportCardUS_2Q2026_Final.pdf</File> identifies AI-enabled audience building, insight reports, performance reports and media optimization as emerging capabilities. The ideal NIQ implementation should focus first on governed insight and workflow automation.

# 18. Recommended MVP

## 18.1 MVP target

MVP A retailer-embedded, addressable-channel closed-loop measurement workspace that delivers campaign lineage, audience funnel, conversion/attribution, transparent ROAS, deterministic product-level outcomes, experiment readiness and certified shareable reports.

## 18.2 MVP must have

Advertiser initiative plus channel campaign registry

Campaign intake and measurement readiness checklist

Audience version and export lineage

Built/pushed/matched/exposed/measured funnel

Campaign/ad group/creative hierarchy

Creative/campaign to promoted-SKU mapping

Shopper-level exposure ingestion where available

Transaction linkage and configurable attribution

Advertised SKU, brand halo and category halo separation

Attributed buyers, sales, units, trips, conversion and ROAS

New-to-brand with explicit history

Audience and creative-level reporting

Data freshness, completeness and coverage diagnostics

Methodology drawer and metric registry

Reusable executive and analyst report templates

Export/API of governed aggregates

Role-based access and audit

## 18.3 MVP incrementality pilot

One approved design for one or two cooperative channels

Power calculator and control assignment

Balance, leakage and confidence diagnostics

Incremental sales, lift and iROAS with certification status

No unsupported cross-channel incrementality claim

## 18.4 Explicitly defer

Universal cross-RMN incrementality

Full DSP/SSP/OMS and billing

Automated budget bidding across platforms

Universal person-level identity graph

Unlimited self-service BI

Deep third-party audience marketplace

Black-box AI optimization

# 19. Phased roadmap

| Phase | Outcome | Key capabilities |
| --- | --- | --- |
| 0. Foundation | Data and methodology can be trusted | Canonical model; product taxonomy; connectors; metric registry; privacy deployment; quality console |
| 1. Closed-loop MVP | Addressable campaigns measured quickly and transparently | Campaign workspace; funnel; product mapping; attribution; ROAS; new buyers; reports |
| 2. Incrementality pilot | Causal claims for selected campaigns | Experiment design; power; randomization; balance; leakage; iROAS; certification |
| 3. Planning and learning loop | Results improve future plans | Opportunity insights; benchmark norms; reusable audiences; forecast ranges; next-test recommendations |
| 4. Omnichannel expansion | More channel types measured appropriately | Store/geo tests; aggregate channels; in-store; follow-up cohorts; MMM export |
| 5. Portfolio and cross-RMN | Normalized advertiser portfolio view | Metric contracts; cross-retailer benchmarks; rest-of-market; certified comparability |
| 6. Agentic workspace | Faster setup, analysis and sharing | Brief-to-plan copilot; conversational analysis; report agent; governed recommendations |

## 19.1 Sequencing gates

Do not start incrementality production before one end-to-end campaign can be reconciled from exposure to transaction.

Do not promise cross-RMN comparability before the metric-contract registry can show differences.

Do not add optimization recommendations before campaign objectives and outcome definitions are structured.

Do not scale to many channels before capability tiers and data-quality gates are operational.

# 20. Product acceptance criteria and success measures

## 20.1 MVP acceptance

A user can create a multi-channel advertiser initiative with channel-specific campaign records.

The system identifies missing inputs before launch and assigns a measurement tier.

Audience counts reconcile from exported batch through matching and exposure.

Every exposure used in attribution maps to a valid campaign, creative and product scope.

The system calculates attributed outcomes under a versioned rule and separates halo components.

The executive view and analyst view use the same governed metric result.

An advertiser report can be shared without exposing raw shopper identifiers.

Any causal KPI is hidden or qualified when experiment gates fail.

Late data causes a visible versioned restatement.

A KPI can be traced to source, formula, numerator, denominator and method version.

## 20.2 Product success measures

| Dimension | Measure |
| --- | --- |
| Time to readiness | Median time from campaign intake to measurement-ready |
| Time to result | Latency from matured source data to report availability |
| Automation | % campaigns requiring no manual data correction |
| Coverage | % eligible spend/campaigns with attributed outcomes |
| Causal coverage | % eligible campaigns with certified incrementality |
| Trust | % reports accepted without methodology dispute; reconciliation variance |
| Data quality | Feed SLA attainment; mapping completeness; identity coverage |
| Adoption | Active users; self-service reports; saved templates reused |
| Commercial | Renewal/upsell usage; measured spend; advertiser satisfaction |
| Learning | % campaigns with documented next action and reused audience/test design |

# 21. Delivery and commercial model

## 21.1 Recommended delivery model

| Customer type | Offer |
| --- | --- |
| Strategic retailer / Unlimitail-like partner | Embedded product module plus implementation, methodology and managed onboarding |
| Mid-market RMN | Packaged closed-loop module with connectors, templates and optional managed measurement |
| Scale RMN | Bilateral validation, rest-of-market/benchmark augmentation or independent certification, not replacement of their stack |
| Advertiser/agency | Shared certified reports, portfolio normalization and benchmarks where retailer permissions permit |
| Technology partner | API/embedded measurement outputs into planning and activation tools |

## 21.2 Pricing hypotheses to validate

Base platform fee by retailer/market and data volume

Campaign or measured-spend fee for closed-loop measurement

Premium incrementality study/module fee

Managed-service or methodology-consulting package

Advertiser portfolio/benchmark subscription where data rights allow

Avoid charging advertisers twice for mandatory basic campaign reporting; premium should correspond to normalized, causal or external-market value

Research basis: The sector research finds low retailer willingness to pay for generic point solutions, higher advertiser willingness to pay for standardized measurement, and a preference for measurement embedded in existing RMN or broader measurement environments.

# 22. Risks, unresolved decisions and validation plan

| Risk | Product response |
| --- | --- |
| Retailer will not share raw data | Embedded/private deployment and aggregate output contracts |
| Exposure logs are incomplete | Capability tiering and directional labels |
| Control cannot be operationally suppressed | Use alternate approved design or do not claim causality |
| Small audiences become underpowered after match loss | Pre-campaign power based on expected attrition and minimum thresholds |
| Advertised SKU taxonomy is wrong | Mapping workflow, stewardship and quality block |
| Platform metrics cannot be normalized | Show side-by-side with non-comparable status |
| Cross-channel double counting | Do not sum non-deduplicated outcomes; label coverage and overlap |
| Reporting arrives too late | Pipeline SLAs, early directional views and maturity states |
| Tool becomes too broad | Maintain measurement wedge and integrate rather than replace adtech |
| AI overstates findings | Evidence-bound generation with mandatory caveats |

## 22.1 Product decisions still required

Primary buyer and payer for the first commercial release

Deployment architecture and clean-room partner strategy

First supported retailer, markets and channels

Canonical campaign hierarchy and parent initiative rules

Attribution window defaults by tactic and category

Halo policy and new-to-brand history

Approved incrementality design and quality thresholds

Definition of “near real time” by feed type

Rest-of-market data coverage and rights

IAB alignment/certification scope

Commercial packaging of standard versus premium reporting

## 22.2 Validation plan

Select two to three representative campaigns: onsite deterministic, offsite friend/identified, and one limited-data channel.

Run source-to-KPI data profiling and quantify identity, mapping and maturity gaps.

Prototype the campaign workspace, population funnel, executive story and methodology panel with users.

Test whether sales users can explain the result correctly without analyst support.

Test whether analysts can reproduce the KPI and identify limitations.

Validate the control workflow operationally with channel partners before building it into the audience export.

Price-test embedded platform, managed measurement and advertiser-certified output models.

Use findings to lock MVP scope and architecture.

# Appendix A. Detailed proposed report pack

| Page / view | Contents |
| --- | --- |
| 1. Executive outcome | Objective, conclusion, attributed and incremental outcomes, quality, recommended action |
| 2. Campaign delivery | Budget/spend, impressions, reach, frequency, pacing, viewability and channel status |
| 3. Audience funnel | Built, pushed, matched, exposed and measured with reasons for loss |
| 4. Closed-loop conversion | Buyers, conversion, attributed sales/units/trips, online/in-store split |
| 5. Causal impact | Test/control outcomes, counterfactual, increment, iROAS, confidence |
| 6. Audience performance | Audience size, match, conversion, lift and value |
| 7. Creative and placement | Creative versions, placements, spend, sales, lift, scale/efficiency quadrant |
| 8. Product and halo | Advertised SKU, brand/category halo and new-to-brand |
| 9. Basket and retention | Basket affinities, repeat purchase and longer-term cohort behavior |
| 10. Channel/program | Channel comparison, overlap, dedupe status and initiative roll-up |
| 11. Market context | Category trend, benchmark, rest-of-market and seasonality/context |
| 12. Methodology and quality | Definitions, windows, sample, balance, leakage, coverage and caveats |

# Appendix B. Recommended metric metadata

| Field | Example |
| --- | --- |
| Metric ID | incremental_sales_v1 |
| Display name | Incremental sales |
| Metric class | Causal incrementality |
| Formula | Observed treatment sales minus estimated counterfactual |
| Numerator/denominator | Stored separately where applicable |
| Population | Matched treatment shoppers |
| Outcome scope | Promoted SKUs only |
| Time window | Exposure + 14 days |
| Cost scope | Media spend excluding data fees |
| Method | Randomized matched holdout |
| Source feeds | Exposure, transaction, campaign, assignment, cost |
| Quality gates | Power, balance, leakage, data coverage |
| Version/effective date | Method and semantic version |
| Comparability group | Only results with equivalent method/scope |
| Required disclosure | Confidence interval and measured-population funnel |

# Appendix C. Research-to-product traceability

| Research evidence | Product response |
| --- | --- |
| Retailers want to retain data control | Embedded/private deployment, pseudonymous lineages and aggregate sharing |
| Advertisers distrust opaque/inflated ROAS | Metric classes, attribution reconciliation and methodology drawer |
| Incrementality is inconsistent and contamination is common | Experiment lab, quality gates and certification |
| Offsite data varies and walled gardens limit identity | Channel capability tiers and constrained language |
| Reporting is manual, slow and fragmented | Reusable report pack, self-service status, API and AI summary |
| Cross-RMN metrics are not apples-to-apples | Metric contract registry and comparability status |
| Audience creation may be adequate but match loss is material | Population funnel, forecast attrition and audience diagnostics |
| Advertisers want new buyers, basket, creative and audience detail | Dedicated KPI sets and drill-down views |
| Rest-of-market is a potential NIQ distinction | Market-context module with coverage disclosure |
| Planning tools aggregate but lack independent measurement | Partner/API strategy instead of building a competing activation platform |

Research basis: <File>2510123_Retail Media Sector Scan - Executive Readout - DRAFT_vShare.pdf</File>; <File>250922_NIQ Retail Medida Sector Scan - Verbatims_vShare (1).docx</File>; <File>MarsUnited_RetailMediaReportCardUS_2Q2026_Final.pdf</File>.

# Appendix D. Final recommendation

Build this A measurement-first, retailer-embedded product that produces trustworthy closed-loop campaign outcomes and a reusable learning loop. Its core asset is not another dashboard; it is the governed connection between shopper audience, media event, product, transaction, counterfactual and business decision.

Lead with addressable channels and deterministic transaction linkage.

Make conversion/attribution valuable even when incrementality is unavailable.

Treat incrementality as a certified capability, not a universal toggle.

Create an optional parent advertiser initiative to unify channel campaigns.

Design for batch now and APIs/clean rooms later.

Use NIQ category, taxonomy and rest-of-market assets as differentiation.

Integrate with activation tools rather than duplicating them.

Make transparency and comparability the product experience, not a methodology appendix.